## Slide 1: Team UNO Iteration 1
Team leader Eric taylor
Members noah lin and sierra reed

## Slide 2: Iteration Goals
Develop Design for our Acade Dream Sub Game (design document)
Provide UI for Sub Game (Game Start, game score, game dash)
Provide UI for Arcade Dream (Settings, arcade play, user)
Layout of Arcade(Design Doc)

## Slide 3: Tickets Assigned
 | - #105 High Score UI
 | Assigned: Noah
 | Time: 2-3 days
 | - #127 Add menu music from Team 3
 | Time: 1 minute
 | - #91 Create UI for login
 | Time: 2 days
 | - #22 Make Design Doc
 | Assigned: Noah, Eric
 | Time: n/a
 | - #39 Arcade Game UI
 | Time: 2 days

## Slide 4: Cont.
 | - #108 Setting UI
 | Assigned: Sierra
 | Time: 1 day
 | - #120 Start Screen UI
 | Assigned: Noah
 | Time: 30 minutes
 | - #121 Victory UI
 | Assigned: Noah
 | Time: 30 minutes
 | - #122 Level Clear UI
 | Assigned: Noah
 | Time: 30 minutes
 | - #123 Highscore UI
 | Assigned: Noah
 | Time: 30 minutes

## Slide 5: Cont.
 | - #124 Gameover UI
 | Assigned: Noah
 | Time: 30 minutes - #125 Game UI
 | Assigned: Noah
 | Time: 30 minutes - #126 Saving Highscore UI
 | Assigned: Noah
 | Time: 30 minutes - #64 Level Planning of Space Shooter
 | Assigned: Eric
 | Time: 1-2 Weeks - #66 Xeonic Fleet UI
 | Assigned: Eric
 | Time: 1 week - #67 Xeonic Fleet Design Document
 | Assigned: Eric
 | Time: 1-2 weeks

## Slide 6: Tickets Remaining
 | -#38 Create UI for joining lobby
 | -#75 Make overarching storyline
 | -#93 Chat system ui
 | -#106 waitng for players ui
 | -#109 new high score achivement ui

## Slide 7: Risk doc
https://github.com/ksu-cs-robotics/fall-2019-gdp-main-project-arcadedream/blob/master/doc/Team1/9-25%20Iteration%20risk%20of%20team%20UNO

## Slide 8: Issues
Commit issues (Setting UI-week 2 sept 16)
General code errors (UI week 2-3)
Integration delay (week 3 sept 25-27)

## Slide 9: Work
Design Docs:
https://docs.google.com/document/d/1Fh1FsN2_J-OcjyJvD1ss-3hdCnPutHxBKkPFkc85DL4/edit#heading=h.54piadpum7p7
https://github.com/ksu-cs-robotics/fall-2019-gdp-main-project-arcadedream/blob/team1-1/doc/ArcadeGame1/Xeonic%20Fleet%20Design%20Document.docx

## Slide 10: cont

## Slide 11: cont

## Slide 12: cont

## Slide 13: cont

## Slide 14: cont

## Slide 15: cont

## Slide 16: Additional Questions
Consult our github repository:
https://github.com/ksu-cs-robotics/fall-2019-gdp-main-project-arcadedream/tree/team1-1