## Slide 1: Team 4: Sad Netwokers
Team Lead: Bryce | Member: Connor | Member: PJ

## Slide 2: Iteration Goals
provide art, models, and sounds based off the design document provided by the Code Crushers
Models: The Pong paddles and Ball
Art: Title screen, background
Sounds: the ball bouncing, starting the game, and music for the game

## Slide 3: Bryce’s Work
Week 1
  Change Database attributes to fit team 2 design #208
  Hook up the database #207
  Create or find the background music for the game #163
  Create or find music for the starting screen #164
  Fix bug where one player can control both ships #211
  Create Networking Documentation #166
Week 2
  Change Perms hash and item hash attributes in database #227
  Network Enemies #223
  Create different effects for the power-ups #160
  Model or find a model for the ball #156
  Create Networking Documentation #166

## Slide 4: Bryce’s Work Cont.
Week 3
  Model or find a model for the ball #156
  Create different effects for the power-ups #160
  Create Networking Documentation #166

## Slide 5: Connor’s Work
Week 1
  Hook up the database #207
  Edit Database Scripts to contain the server IP address #209
  Create Database Pull scripts #216
  Create or find sound of bouncing ball #157
  Create or find basic sounds for the game #165
  Create Networking Documentation #166
Week 2
  Edit Database Scripts to contain the server IP address #209
  Create Database Pull scripts #216
  Network Power-Ups #220
  Create different effects for the power-ups #160
  Create or find a model for the paddles #159
  Create Networking Documentation #166

## Slide 6: Connor’s work Cont.
Week 3
  Create or find a model for the paddles #159
  Network Power-Ups #220
  Create different effects for the power-ups #160
  Create Networking Documentation #166

## Slide 7: PJ’s work
Week 1
  Hook up the database #207
  Merge in lost files to master #199
  Create title screen art #162
  Create or find a background #155
  Convert and test network.Instantiate on all prefabs #210
  Create Networking Documentation #166
Week 2
  Host can't see other clients #221
  Network Enemies #223
  Investigate how to spawn stuff on server and client #210
  Investigate how to spawn stuff on server and client #210
  Network Bullets #222
  Create title screen art #162
  Create or find a background #155
  Create or find a model for the goalie #158
  Create Networking Documentation #166

## Slide 8: Pj’s work cont.
Week 3
  Create Networking Documentation #166
  Create or find a model for the goalie #158

## Slide 9: Issues
Hit boxes are off because of new sprites
Power-Ups are different sizes due to different sprite sizes