## Slide 1: Team 4 Presentation
Sad Networkers
Team Lead: PJ | Member: Connor | Member: Bryce

## Slide 2: Xeonic Fleet
Iteration Goals
  Complete a p2p networking system for the game.
  Have a working database integration system

## Slide 3: PJ Work
Week 1
  #98 Get Camera to follow appropriate player in Multiplayer
  #101 Find way to manage new game instances for subgames
Week 2
  #101 Find way to manage new game instances for subgames
  #113 Create our own, basic NetworkManager
  #114 Test Login and save to Database
  #118 Create Mock UI for Database Testing

## Slide 4: PJ Work Cont.
Week 3
  #114 Test Login and save to Database
  #118 Create Mock UI for Database Testing
Week 4
  #100 Implement basic NetworkManager for subgame1
  #114 Test Login and save to Database
  #133 Review and Modify subgame scripts for multiplayer
  #136 Merge in Team 1 and 2 branch for latest Version

## Slide 5: Connor Work
Week 1
  #99 Investigate Unity Database Integration
Week 2
  #101 Find way to manage new game instances for subgames
  #113 Create our own, basic NetworkManager
  #116 Create Connection to Database

## Slide 6: Connor Work Cont.
Week 3
  #116 Create Connection to Database
Week 4
  #100 Implement basic NetworkManager for subgame1
  #135 Implement Database username/highscore query system

## Slide 7: Bryce Work
Week 1
  #43 Create Player Info Database
  #88 Create ER Diagram
Week 2
  #101 Find way to manage new game instances for subgames
  #113 Create our own, basic NetworkManager
  #100 Implement basic NetworkManager for subgame1
  #115 Test Register and check against Database

## Slide 8: Bryce Work Cont.
Week 3
  #100 Implement basic NetworkManager for subgame1
  #115 Test Register and check against Database
Week 4
  #100 Implement basic NetworkManager for subgame1
  #115 Test Register and check against Database
  #134 Adding NetworkIdentity/NetworkTransform components to objects

## Slide 9: Issues
Review and Modify subgame scripts for multiplayer
  Ran into issues with the UI not disabling properly in multiplayer
  Weird spawn orientation issue